User Acceptance Testing (UAT) Document
ServiceNow Software Request & Workflow Automation

End-to-End Functional Validation, Workflow Verification & Update Set Migration

| Date | 3-09-2026 |
| --- | --- |
| Team ID | SWUID2026190351 |
| Project Name | An employee requests installation of licensed software through the Service Catalog |
| Maximum Marks | 5 Marks |

1. Project Overview & Testing Environment

| Project Name | ServiceNow Employee Software Request & Automated Fulfillment System |
| --- | --- |
| Project Description | Service Portal form implementation, Workflow auto-approvals, Catalog Task generation, Business Rules execution, and Update Set deployment to Test instance. |
| Project Version | v1.0 (Build 2025.2) |
| Testing Period | 5-09-2026 |
| Testing Scope | Service Portal Catalog Form, Field Validations, Workflow Engine Auto-Approval, Catalog Task (sc_task) Routing, Pending State Business Rules, and Update Set Commit Integrity. |
| Testing Environment | Instance: https://devXXXXX.service-now.com/sp ¦ Roles: End User, Approver, System Administrator |

2. User Acceptance Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Service Portal Software Request Submission | 1. Open Service Portal (/sp) 2. Select 'Software Request' 3. Fill 4 mandatory fields & submit | REQM & RITM created; stage sets to 'Approved' | REQM & RITM created successfully; stage updated to Approved | Pass |
| TC-002 | Mandatory Field UI Validation | 1. Open Software Catalog Item 2. Leave mandatory fields blank 3. Click 'Order Now' | Form prevents submission and displays error banners | Red error prompts displayed for missing inputs; submission blocked | Pass |
| TC-003 | Catalog Task Generation & Routing | 1. Submit valid software request 2. Check backend Requested Item (RITM) 3. Verify sc_task record | Catalog Task automatically created & assigned to 'Software' group | sc_task generated and assigned correctly to Software group | Pass |
| TC-004 | Business Rule Trigger on Pending State | 1. Change RITM state to 'Pending' 2. Save record 3. Check system activity logs | Business Rule executes, logging pending reason and alerting team | Business Rule executed without runtime errors | Pass |
| TC-005 | Update Set Migration & Commit | 1. Export Update Set from Dev 2. Retrieve & Preview on Test Instance 3. Click 'Commit Update Set' | 0 Preview errors; all forms, workflows, and rules active on Test | Update set committed cleanly with 0 conflicts | Pass |

3. Bug Tracking

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Workstation ID variable not visible on sc_task form layout | 1. Open catalog task 2. Check variables section | Medium | Closed | Updated sc_task Form Layout via Update Set to display missing variable. |
| BG-002 | Update set preview warning on existing Business Rule name collision | 1. Preview Update Set on Test 2. Review collision report | Low | Closed | Resolved by selecting 'Accept Remote Update' during preview phase. |

4. Sign-off & Completion Notes

| Tester Name | ServiceNow QA / Lead Developer |
| --- | --- |
| Date | 5-09-2026 |
| Sign-off Status | APPROVED (Ready for Production Deployment) |