Project Planning Phase
Project Planning Document

An employee requests installation of licensed software through the Service Catalog

| Date | 3-09-2026 |
| --- | --- |
| Team ID | SWUID2026190351 |
| Project Name | An employee requests installation of licensed software through the Service Catalog |
| Maximum Marks | 5 Marks |

1. Product Backlog, Sprint Schedule, and Estimation

Below is the structured product backlog and sprint schedule for our ServiceNow software request implementation, detailing epics, user stories, story points, and priorities.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Service Portal Form (/sp) | USN-1 | As an employee, I can fill a Software Request Form capturing 4 mandatory variables (Software Name, Version, Justification, Workstation ID). | 3 | High | Dev Team |
| Sprint-1 | Service Portal Form (/sp) | USN-2 | As an employee, I get form-field validation errors if mandatory catalog variables are left empty. | 2 | High | Dev Team |
| Sprint-1 | Workflow Engine | USN-3 | As a system, auto-approve standard software requests automatically without requiring manual manager delay. | 5 | High | Dev Team |
| Sprint-2 | Task Assignment | USN-4 | As an IT admin, automatically generate a Catalog Task (sc_task) and route it to the 'Software' assignment group. | 3 | High | Dev Team |
| Sprint-2 | Automation & Logic | USN-5 | As a developer, trigger custom Business Rules on the Incident table whenever a Requested Item (RITM) state becomes 'Pending'. | 5 | High | Dev Team |
| Sprint-2 | Tracking & Portal UI | USN-6 | As an employee, I can track live stage updates and request progress on the Service Portal ticket page. | 2 | Medium | Dev Team |

Sprint Burndown Chart:

Figure 1: Ideal vs Actual Burndown Progress for ServiceNow Software Request Project